**Project Plan**

**For**

**Illuminati Board Game Application**

Distribution:

<Team 4 Star. Joseph Freedman, Tyler Thorin, Ryen Castillo, Sopheak Ko>

Appendices:

<Appendix 1>

Table of Contents

[**1. Overview**](#_63bdzfxfg4b) **4**

[1.1 Goal](#_dy6pvzvgie25) 4

[1.2 What is it and who is it for?](#_g8u2wkdihugz) 4

[1.3 Cost/Availability](#_6ighapa9lyc5) 4

[**2. Goals and Scope**](#_f5jcb98uupg3) **4**

[2.1 Project Goals](#_62td09r7nu7) 4

[2.2 Project Scope](#_fi7bjxan5fkc) 5

[2.2.1 Included](#_gtisqd5xf3xj) 5

[2.2.2 Excluded](#_wz772f3phgms) 5

[**3. Organization**](#_x4wkabbbne5v) **5**

[3.1 Organizational Boundaries and Interfaces](#_3nmgcs9seqf3) 6

[3.1.3 Resource Owners](#_iwp3aagefe6a) 6

[3.1.4 Receivers](#_rki71m4xn2kc) 6

[3.1.5 Sub-contractors](#_r7kqz6ovi1c9) 6

[3.1.6 Suppliers](#_2oqgvdh4xol2) 6

[3.1.7 Cross Functions](#_3rckjtlewncc) 6

[3.1.8 Other Projects](#_xevdb53dpcqp) 7

[3.2 Project Organization](#_bngbe2oe3ngx) 7

[3.2.1 Project Manager](#_euruzeneitat) 7

[3.2.2 Project-internal Functions](#_qita3gvxcors) 7

[3.2.3 Project Team](#_l9hl3n836pew) 7

[3.2.4 Steering Committee](#_5z7lir84n3be) 8

[**4. Schedule and Budget**](#_2gj1j7eki28e) **8**

[4.1 Work Breakdown Structure](#_w5b3peu3p4mu) 8

[4.2 Schedule and Milestones](#_je0o2sjpyre0) 8

[**4.3 Budget**](#_d65t13xn8yle) **9**

[4.4 Development Process](#_g8t0ductzhhn) 9

[4.5 Development Environment](#_i1hgazdkp97n) 9

[4.6 Measurements Program](#_g4qry5f0pfia) 9

[**5. Risk Management**](#_mtfvg33lpuno) **10**

[5.1 Risk Management Procedure](#_w4278ffvc0ut) 10

[5.2 Risk Management Plan](#_cq0vzz55ws6v) 10

[**6. Sub-contract Management**](#_p3u12sy0w10f) **11**

[**7. Communication and Reporting**](#_ej184wwuqmmt) **11**

[**8. Delivery Plan**](#_u30s04sh2ikx) **11**

[8.1 Deliverables and Receivers](#_z6gp2cuftdl9) 11

[**9. Quality Assurance**](#_8cfyn3ic8q9t) **12**

[**10. Configuration and Change Management**](#_x3jkmo892jnz) **12**

[**11. Security Aspects**](#_x3jkmo892jnz) **12**

[**12. Abbreviations and Definitions**](#_b16pb5r7x6t6) **12**

[**13. References**](#_yfsddki4hspx) **13**

[**14. Revision**](#_n2syoi6x8few) **13**

# 1. Overview

Illuminati is a strategy board game made by Steve Jackson inspired by a book called The Illuminatus! Trilogy by Robert Anton Wilson and Robert Shea. The game consisted of secret societies completing with one another to take over the world through various actions such as legal, illegal and mystical. Players will be able to gain access to the game without the need of a physical copy. The idea of the program is to increase the availability of the product to suit a wider audience. An online platform can also ease the reliability and replay ability of the game due to human errors such as minor calculation errors or missing pieces of the game.The project is an extension of an existing board Game, later will be available via Windows platform running Java. The game will be free for all players to enjoy will providing the feedback for the team. The project will take approximately 5 weeks to complete.

## 1.1 Goal

The main goal for this project is to deliver a function board game available on a digital platform while increasing the accessibility of the game.

## 1.2 What is it and who is it for?

The product will be a digital platform of an old board game called Illuminati. The game will be available for all players ages 8 and up.

## 1.3 Cost/Availability

The game will be free to play for players who received the copy from the developers. The game will take approximately 5 weeks to complete including the planning phase of the game.

# 2. Goals and Scope

## 2.1 Project Goals

The Illuminati Board Game Application aims to create an accurate and function adaptation of the original Illuminati Board Game by Steve Jackson Games that is runnable on Windows and Mac OS using Java Runtime Environment. The game’s functional goals can be referenced in the table below. Quality goals include the creation of software that does not crash, implements all original features of the Illuminati game, and does not contain bugs that impact the user’s ability to complete a game. The organization of the development process should be clearly outlined in Team 4 Star’s Vision Document for the IBGA as well as other documentation listed as references [Section 13]. The project will suffer a significant time restraint based on the nature of the six week course Team 4 Star is involved in, however, a timeline has been constructed in section 4.2 for the timely completion of the IBGA. Functional goals hold the highest priority and will be followed by quality assurance goals.

|  |  |  |
| --- | --- | --- |
| **Project Goal** | **Priority** | **Comment/Description/Reference** |
| **Functional Goals:** | 1 | Based on requirements detailed in the Vision Document [1] |
| Functionality | 1 | The game should able to run from start to finish without major bugs or crashes. |
| UI | 2 | The game should have a clear visual easily for the user to see |
| **Business Goals:** | - | Not applicable |
| N/A | - | Not applicable |
| **Technological Goals:** | - | Not applicable |
| N/A | - | Not applicable |

|  |  |  |
| --- | --- | --- |
| **Project Goal** | **Priority** | **Comment/Description/Reference** |
| **Quality Goals:** | 2 |  |
| Accuracy | 1 | The game should stay accurate to the original Illuminati game |
| Speed | 2 | The game should not stall for greater than 20 seconds |
| **Constraints:** | 1 |  |
| Time | 1 | The game must be completed by the end of the course |
| Requirements | 1 | The game must meet standards held by the instructor |

## **2.2 Project Scope**

### 2.2.1 Included

The Illuminati Board Game Application deliverable will be a fully functional adaptation of the original Illuminati Board Game by Steve Jackson Games. This adaptation will be runnable on Windows and Mac OS using the Java Runtime Environment. The game provides local multiplayer capabilities. The IBGA will be received by the course instructor for *Introduction to Software Engineering* at California State University Long Beach and may be played by others familiar with the rules of the Illuminati Board Game ages eight and over. The deliverable will also include documents detailed below [Section 8].

### **2.2.2 Excluded**

End users will not be taught or instructed on the rules of Illuminati.

# 3. Organization

Initial standards and requirements are outlined by the instructor and expanded upon in detail by the project managers. These project managers develop extensive documentation outlining all relevant information pertinent to the project [Section 8]. From these documents, game developers and UI architects will begin to work in tandem on the development of the product. This is then handed off to the product testers for demoing and may cycle back to the developers and architects if issues arise. If critical errors are found at any point in this process the previous heads, leads, and organizers from the previous step will address the discovered issues and continue to revert back through the cycle if deemed necessary. Responsibilities of the roles named have been outlined in the vision document [D1].

## 3.1 Organizational Boundaries and Interfaces

The IBGA will be developed by a team of students attending California State University Long Beach and enrolled in the *Introduction to Software Engineering* course during the first summer session of 2019. They will use Java Runtime Environment for the development of their project which will serve to showcase what they have learned over the duration of the course. The course instructor Anthony Giacalone is both the parent organization and the primary customer as he has assigned this project to Team 4 Star and will be judging the quality of the product upon completion. As the parent organization, Mr. Giacalone can and has outlined fundamental requirements of the application however, he cannot directly interfere with or manage the development of the application. These rights are reserved exclusively for Team 4 Star although his opinions should be taken seriously as they will likely weigh in on the grading of the product through Giacalone’s role as the primary customer.

### 3.1.3 Resource Owners

Resource Owners are defined in the Resource Plan in section 5.1.

### 3.1.4 Receivers

Receivers are defined in the Delivery Plan in section 8.

### 3.1.5 Sub-contractors

Sub-contractors are defined in the sub-contract management in section 6.

### 3.1.6 Suppliers

The supplier in this case is the instructor. Throughout the week, the instructor will provide the developers with assignments and resources relating to the current project. The TA play an important role at giving weekly feedback and guidance toward the success of the project.

|  |  |  |
| --- | --- | --- |
| **Company: Contact** | **Deliverable** | **Comment** |
| Instructor | Assignments | None |
| TA | Feedback | None |

### 3.1.7 Cross Functions

|  |  |  |
| --- | --- | --- |
| **Function** | **Party Involved** | **Responsibility/Comment** |
| Product Management | Project Managers, Instructor | Plan, model, and document the IBGA;  Clearly state baseline requirements. |
| Consulting | Teaching Assistant, Instructor | Provide clarity through criticism and weekly updates. |
| Development | Game Developers, UI Architects | Produce a functional, accurate product outlined in the provided documentation. |
| Quality Assurance | Product Testers | Debug and stress test the provided application. |

### 3.1.8 Other Projects

No other projects are under development by Team 4 Star.

## 3.2 Project Organization

The project will be organized to 8 different section. The first 6 are Vision doc, Project Plan, Use Cases/UML, Test Plan, Flow Chart/Diagram, User Manual all of which focuses on the design aspect of the project. The last two sections are the Basic Playability of the board game along with the Rule enforcement. Undoublity the most technical part of the project, the last two sections incorporate all aspects of the previous sections ensuring that the final product function as expected.

### 3.2.1 Project Manager

|  |  |
| --- | --- |
| **Role** | **Organization: Team 4 Star** |
| Project Manager | Joseph Freedman |

### 3.2.2 Project-internal Functions

|  |  |  |
| --- | --- | --- |
| **Function** | **Organization: Team 4 Star** | **Comment** |
| Planning and Documentation Lead | Ryen Castillo | None |
| UI Architect Co-Leads | Team 4 Star | None |
| Game Developer Co-Leads | Team 4 Star | None |
| Product Tester Lead | Sopheak Ko | None |
| Risk Management Lead | Tyler Thorin | None |

### 3.2.3 Project Team

|  |  |  |
| --- | --- | --- |
| **Organization: Team 4 Star** | **Availability** | **Comment** |
| Instructor | T,W,Th 2:00pm-3:45pm | Needed for consultation |
| UI Architects | T,W,Th 4:00pm-6:40pm | May be requested to work additional hours |
| Game Developers | T,W,Th 4:00pm-6:40pm | May be requested to work additional hours |
| Product Testers | T,W,Th 4:00pm-6:40pm | May be requested to work additional hours |

### 3.2.4 Steering Committee


The Steering Committee (SteCo) of the project is responsible for deciding on the priorities of the organization and managing the general course of its operations.

The SteCo consists of the following members:

|  |  |  |
| --- | --- | --- |
| **Organization** | **Name** | **Comment** |
| Instructor | Anthony Giacalone | Sets baseline requirements for the IBGA |
| Advisor | Yash Shah | Advises project managers on priorities |
| Project Managers | Team 4 Star | Oversees the development of the IBGA |

# 4. Schedule and Budget

## 4.1 Work Breakdown Structure



## 4.2 Schedule and Milestones

|  |  |  |  |
| --- | --- | --- | --- |
| **Milestones** | **Description** | **Milestone Criteria** | **Planned Date** |
| W2 | Start Project | Initial Project Documentation | <2019-06-04> |
|  | Project Vision Documentation  Project Plan Documentation | Stakeholders identified Initial. Proposal reviewed | <2019-06-07> |
| W3 | Code Structure/Testing Planning | UML/Testing Documentation | <2019-06-11> |
|  | Use Cases defined  UML visualization | Code design elaboration  QA Testing process defined | <2019-06-13> |
| W4 | Gameplay/Rules Planning | Gameplay Documentation | <2019-06-18> |
|  | Game Flow visualization and diagrams  Testing Plan | Flow Chart/Diagrams  User Manual | <2019-06-20> |
| W5 | Start Execution | Coding Commencement | <2019-06-21> |
|  |  | Requirements agreed, project plan reviewed, resources committed | <2019-06-21> |
| W6 | Confirm Execution | Code Submission | <2019-07-03> |
|  | Submit code and documentation for review | Basic Playability  User Interface  Rule Enforcement | <2019-07-03> |

# 4.3 Budget

Not Applicable

## 4.4 Development Process

Development team is generally following the Adaptive Software Development(ASD) process. Our project has a mission-driven plan to implement the components and features to provide a functional implementation of the game Illuminati. Deviations have occurred in requirements gathering where documentation and planning was required to be more specific to our stakeholder’s needs, specifically the instructor. The model facilitates our need to explicitly consider the risks of choosing what components and features to implement given the short timeframe to complete the project. Given such a timeframe the time-boxing of work serves to ensure features to be implemented cannot exceed our given timeframe to completion, and ensure milestones are met. Given that this project is for a class, this model supports the ASD tenet of learning throughout the process. We adopted the idea of on-going testing and documentation from the Scrum process in order to better serve our needs for more thorough documentation and planned out tests.

## 4.5 Development Environment

|  |  |  |
| --- | --- | --- |
| **Item** | **Applied for** | **Availability by** |
| **Methods** | | |
| Use Case | Requirements capturing | W2 |
|  |  |  |
|  |  |  |
| **Tools** | | |
| Java IDE | Game Implementation | W5 |
| 4 Development Systems | Game Implementation | W5 |
| Java Runtime Environment | Game Testing | W5 |
| **Languages** | | |
| UML | Design | W3 |
| Java | Game Implementation | W5 |
|  |  |  |
|  |  |  |

## 4.6 Measurements Program

Further documentation of measurements available in the Test Plan [3] by the Lead Product Tester.

|  |  |  |
| --- | --- | --- |
| **Type of data** | **Purpose** | **Responsible** |
| <# changed requirements> | to assess the understanding of original project requirements | Game Development Team |
| <# defects found before W6> | to assess the achievement of project implementation | Product Tester |
| <performance data> | to assess the achievement of project requirements | Game Developer Lead  Instructor |

# 5. Risk Management

## 5.1 Risk Management Procedure

When risks are identified, they are recorded, evaluated, and prioritized in the Risk Management Plan managed by the Risk Management Lead. The Risk Management Plan specifies each potential risk, who is responsible for managing the risk, the probability of the risk, and the potential impact of the risk on the final project. The Risk Management Plan is updated regularly during the Steering Committee meetings and the Project Status Meetings.

The project lead for each team is responsible for managing their team’s risk. They will assess their risks and prioritize the most important ones. In addition, the project leads will include mitigation and contingency measures for each risk in case the risk cannot be avoided.

The Risk Management Lead is responsible for keeping the Risk Management Plan updated and systematically re-evaluated. The Risk Management Lead will communicate with the other project leads in order to ensure that the Risk Management Plan is accurate and comprehensive.

## 5.2 Risk Management Plan

|  |  |  |  |
| --- | --- | --- | --- |
| **Risks** | **Risk Manager** | **Probability** | **Impact** |
| Changes in Requirements | Planning and Documentation Lead | Low | Medium |
| Poor Documentation | Planning and Documentation Lead | Low | Low |
| Deviation From ASD Standards | Planning and Documentation Lead | Medium | Low |
| Incomplete Project Plan | Planning and Documentation Lead | Low | Low |
| Clunky UI | UI Architect Lead | Medium | Low |
| Unplayable Game | Game Developer Lead | High | High |
| Inaccurate Game Implementation | Game Developer Lead | Medium | Medium |
| Incomprehensive Testing | Product Tester Lead | Low | Low |
| Unplanned Risks | Risk Management Lead | Medium | Low |

# 6. Sub-contract Management

*Not Applicable*

# 7. Communication and Reporting

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Type of Communication** | **Method / Tool** | **Frequency**  **/Schedule** | **Information** | **Participants / Responsibles** |
| **Internal Communication:** | | | | |
| Project Meetings | Teleconference | Weekly and on event | Project status, problems, risks, changed requirements | Project Mgr Project Team |
| Sharing of project data | Shared Project Server | When available | All project documentation and reports | Project Mgr(s) Project Team Members |
|  |  |  |  |  |
| Milestone Meetings | Teleconference | Before milestones | Project status (progress) | Project Mgr Sub-project Mgr |
| Final Project Meeting | Teleconference | M6 | Wrap-up Experiences | Project Mgr Project Team |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Type of Communication** | **Method / Tool** | **Frequency**  **/Schedule** | **Information** | **Participants / Responsibilities** |
| **External Communication and Reporting:** | | | | |
| Project Report | Excel sheet | Monthly | Project status   * progress * forecast * risks | Project Manager Sub-Project Managers |
| SteCo Meetings | Teleconference | Monthly | Project Priorities | Project Manager, SteCo |
|  |  |  |  |  |

# 8. Delivery Plan

## 8.1 Deliverables and Receivers

|  |  |  |  |
| --- | --- | --- | --- |
| **Ident.** | **Deliverable** | **Planned Date** | **Receiver** |
| D1 | Doc: Vision Document | 6/4/19 | Instructor |
| D2 | Doc: Project Plan | 6/7/19 | Instructor |
| D3 | Doc: Use Cases/UML | 6/11/19 | Instructor |
| D4 | Doc: Test Plan | 6/13/19 | Instructor |
| D5 | Doc: Flow Chart/Diagram | 6/18/19 | Instructor |
| D6 | Doc: User Manual | 6/20/19 | Instructor |
| D7 | Code: Basic Playability | 7/3/19 | Instructor |
| D8 | Code: User Interface | 7/3/19 | Instructor |
| D9 | Code: Rule Enforcement | 7/3/19 | Instructor |

# 9. Quality Assurance

The QA team is comprised of product testers who will ensure that the product does not deviate from design specifications. If in testing deviation is discovered, the game developers and team will be notified to correct the deviations and prevent future deviations. The QA team will perform thorough testing and analysis of the product’s quality at any individual stage of development. Errors and improvements to be made will be directed to the game development team for correction or consideration.

Organizationally the QA team will review the product at specific times during project implementation. The QA team will evaluate the product at its current development stage and recognize any faults in the current stage and subsequent stages. The QA team will directly work with the game development team in group discussions, to discuss any errors or enhancements that have been identified. The QA team will ensure that the game development team has not deviated from the original design specifications.

# 10. Configuration and Change Management

Implementing online features of the game will require additional system, game, and security features. System features will now support user profiles that are password protected. User information will be stored in a MySQL database with encrypted password storage and the need for MySQL development tools and environment. Game features will be updated to allow users to host and join games over a local or online connection. These lobbies will use servers written in Java combined with a MySQL data storage to update each forked user in the lobby to the appropriate live gamestate. Additionally, game communication features for users to message players inside and outside of lobbies will be implemented to maintain proper gameflow and communication amongst players without the usage of external applications. These lobbies will have the option to be password protected and allow players to be invited directly to a lobby as well as be forcibly removed from the lobby by the lobby owner. Security features will prioritize in order availability, integrity, and confidentiality. Development team will expand to facilitate a network engineer to manage and maintain these online and security features. This engineer(s) will work with the product testers, game developers, and ui architect to ensure proper implementation of all related online features.

# 11. Security Aspects

Not Applicable

# 12. Abbreviations and Definitions

CCB Change Control Board

CI Configuration Item

CM Configuration Management

COTS Commercial Off The Shelf

CR Change Request

CRM Change Request Management

ID Identification, Identifier

IP Intellectual Property

QA Quality Assurance

SteCo Steering Committee

V&V Verification and Validation

# 13. References

[1] <1.2.> Vision Document for <Team 4 Star Illuminati>

[2] <1.0.> Use Cases/UML for <Team 4 Star Illuminati>

[3] <1.0> Test Plan for <Team 4 Star Illuminati>

[4] <1.0.> Flow Chart/Diagram for <Team 4 Star Illuminati>

[5] <1.0.> User Manual for <Team 4 Star Illuminati>

# 14. Revision

|  |  |  |  |
| --- | --- | --- | --- |
| **Rev. ind.** | **Page (P) Chapt. (C)** | **Description** | **Date Dept./Init.** |
| 1.0 | --- | original draft | 6/6/19 |
| 1.1 | --- | Original submission | 6/7/19 |
|  |  |  |  |